SITA Platform
Detailed Deployment Plan

Docker containers shipped to SITA's environment
Linux reference deploy at Hosi Fourways · AWS only if Hosi-managed

Date: 19 August 2026

Version: 2.0 (enriched, with systems comparison)

Repo: github.com/takawira-mazando/sita-consolidated-security-reporting

Status: Phase 0 ✅ · Phase 1 ✅ (script ready) · Phase 2 🔄 (execution started) · Phases 3–6 pending

# Deployment Systems Comparison

This section compares the realistic deployment options for the SITA platform, with a deliberate, explicit bias toward the Linux option selected for Stage A (host `unified` at Hosi Fourways). Each option's pros and cons are stated honestly; the recommendation still lands on Linux because the decisive factors (cost, licensing risk, image compatibility, scriptability, and portability) all favour it.

Bottom line: the Linux deployment runs the exact containers SITA will run. Every later stage consumes the same images; only the execution environment changes. Choosing Linux now is choosing the path of least resistance to the real deliverable.

Bias statement (explicit): This document deliberately favours the Linux option for Stage A. The comparison below is not neutral: it is written to make the Linux choice easy to defend to stakeholders while still flagging where Linux demands more operational discipline than a managed cloud.

Why the bias is justified: Linux is the only option that simultaneously removes licensing risk, needs no kernel/VM translation layer, is scriptable end-to-end, and produces the exact same artefact (GHCR images + compose) that is shipped to SITA (Stage B) or lifted to AWS (Stage C). Every counter-option either expires soon, is not scriptable, or is conditional on a commercial decision not yet made.

| Option | Pros | Cons | Verdict (bias) |
| --- | --- | --- | --- |
| Linux @ Hosi Fourways (Stage A) — SELECTED | Free (Ubuntu LTS), no licensing expiry; existing Hosi asset; native Docker Engine + Compose v2 = 1:1 with our compose files; pulls GHCR Linux images directly (no WSL2/VM layer); reusable shell tooling (deploy-remote-linux.sh, backup.sh, UFW, cron); SSH key-based automation; tiny footprint (~300 MB images, low idle RAM); same compose topology ships to SITA and AWS | Requires VPN access to 192.168.101.0/24 (open blocker, workaround via hosiai jump); host-level HA is DIY (no managed failover); ops discipline (backups, updates) is on Hosi staff | BEST CHOICE NOW. Lowest risk, lowest cost, fully scriptable, and byte-for-byte portable to every later stage. |
| Windows Server (AnyDesk box) | Familiar GUI; already reachable via AnyDesk; no Linux admin skills needed in-house | Eval license expires in < 30 days forcing a re-license or rebuild mid-flight; Docker Desktop/Windows containers have host-kernel version pinning; Linux GHCR images need WSL2/VM layer (extra moving parts); GUI-only remote = not scriptable from CI/CD; PowerShell equivalents of every bash script must be written; heavier footprint | REJECTED for Stage A. Expiry pressure + incompatible image model + no automation path for zero architectural benefit. |
| AWS (Stage C — conditional, Hosi-managed) | Multi-AZ ALB/RDS, autoscaling, PITR, audit trails, elastic scaling, no host management; Fargate from the same GHCR images; Secrets Manager; CloudWatch | Monthly cost + mark-up responsibility on Hosi; only justified when Hosi operates the system as a managed cloud service for SITA; needs its own IaC (CDK/Terraform); higher complexity to operate well | CONDITIONAL. Include only if Hosi runs a managed cloud service. Not the default; Stage B's same containers are the real deliverable. |
| SITA's preferred environment (Stage B — customer deliverable) | Customer owns/controls their hosting; same Docker images + compose + runbook shipped unchanged; air-gapped delivery via docker save/load; fits SITA's compliance/audit model | Hosting cost on SITA; HA/DR depends on SITA's environment; ingress is the only provider-specific piece; we cannot control their ops | THE DELIVERABLE. Everything we build is shaped so this is a drop-in. Environment-agnostic by construction. |

Bias statement: Bottom line: the Linux deployment runs the exact containers SITA will run. Every later stage consumes the same images; only the execution environment changes. Choosing Linux now is choosing the path of least resistance to the real deliverable.

# SITA Platform — Detailed Deployment Plan (Enriched)

Project: SITA Consolidated Security Reporting (sita-platform)

Repo: https://github.com/takawira-mazando/sita-consolidated-security-reporting

Deployment unit: Docker containers (prebuilt images on GHCR) — portable to any Docker-capable host

From: Local Windows dev machine (Docker Desktop, no persistent hosting)

To (now): Linux Docker host at Hosi Technologies, Fourways, Johannesburg, South Africa

To (customer): SITA's preferred environment (their own servers / cloud / chosen platform)

To (Hosi-managed cloud, optional): Amazon Web Services (AWS) — only if Hosi Technologies operates the system as a cloud-based, managed service

Date: 19 August 2026

Version: 2.0 (enriched)

Status: Phase 0 ✅ · Phase 1 ✅ (script ready) · Phase 2 🔄 (execution started) · Phases 3–6 ⬜

Related docs: [SITA_Platform_System_Documentation.md](./SITA_Platform_System_Documentation.md), [Role-Provisioning-Roadmap.html](./Role-Provisioning-Roadmap.html)

## 1. Executive Summary

The SITA platform is built and running only on a local Windows dev machine today. This plan deploys it as portable Docker containers to a Linux server on the Hosi Technologies LAN (192.168.101.20, hostname unified, Ubuntu 26.04 LTS), using prebuilt public GHCR images — the server pulls images, it never compiles.

This Linux deployment (Stage A) is the working reference and proves the containerized platform. The real deliverable is shipping the same containers to SITA's preferred environment (Stage B), with compose files, images, .env.template, and a runbook. AWS (Stage C) is included only if Hosi Technologies operates the system as a cloud-based managed service; otherwise it is out of scope.

The deployment is image-driven, not build-driven: no source code ever needs a compiler on the target host; the same image digest deployed at Stage A is exactly what gets shipped to Stage B or lifted into AWS.

Current execution status:

Host unified is inventoried and reachable via the hosiai tailnet jump node.

infrastructure/scripts/deploy-remote-linux.sh is written and ready (installs Docker if missing, generates strong secrets, pulls GHCR images, up -d, health-check).

VPN access to 192.168.101.0/24 is requested from IT; per-individual provisioning pending — the single blocker before the one-shot deploy can run.

## 2. Goal, Scope, and Success Criteria

### 2.1 Goal

Deliver the SITA platform as portable Docker containers that run identically wherever they are placed, and stand them up in stages:

| Stage | Target | Rationale | Owned by |
| --- | --- | --- | --- |
| Stage A (now) | Linux server at Hosi Fourways (LAN 192.168.101.20) | Cost-effective immediately; no licensing; existing Hosi asset; under our control | Hosi Dev |
| Stage B (customer) | SITA's preferred environment | The platform is shipped to SITA — deployed as Docker containers on the environment SITA chooses (on-prem, their cloud, third-party hosting) | SITA + Hosi support |
| Stage C (optional) | Amazon AWS | Only if Hosi Technologies operates the system as a cloud-based managed service — managed services, elastic scale, HA/DR | Hosi Ops |

### 2.2 Key principle

AWS is not the default destination. The deliverable is a containerized system. AWS is one hosting option among several, and only makes sense when Hosi Technologies operates it as a managed cloud service. If SITA specifies a different environment, the same Docker images and compose topology are shipped there unchanged (Stage B).

### 2.3 Success criteria (Stage A)

| # | Criterion | How it is measured / verified |
| --- | --- | --- |
| S1 | Platform reachable at a stable HTTP URL on the Hosi LAN / via VPN | curl http://192.168.101.20 returns 200; login page renders in a browser |
| S2 | Backend, frontend, Postgres, Redis running from prebuilt GHCR images (no source build on server) | docker compose ps = 5 services Up; docker image ls shows ghcr.io/takawira-mazando/ images; no build context on host |
| S3 | HR schema + seed data initialized on first boot | \dn shows hr schema; SELECT count() FROM hr.employees; returns seeded rows |
| S4 | Strong generated secrets; demo seeding disabled; admin bootstrap active | .env is chmod 600; SEED_DEMO_USERS_ENABLED=false; bootstrap admin login succeeds |
| S5 | A portable shipping bundle ready for SITA | Bundle assembled (compose + images + .env.template + runbook) and validated in Stage B rehearsal |
| S6 | Backups running and restorable | Nightly pg_dump cron active; one restore drill passed (backup.sh drill) |

## 3. Stakeholders & Responsibility (RACI)

| Activity | Hosi Dev (hero) | Hosi Ops/IT | SITA | Tooling/Asset |
| --- | --- | --- | --- | --- |
| Access provisioning (VPN 192.168.101.0/24, per individual) | C | A/R | — | IT VPN request via Arezoo |
| Host inventory & SSH access to unified | R | C | — | Tailscale hosiai jump |
| Run deploy script / stand up stack | A/R | C | I | deploy-remote-linux.sh |
| Generate & custody secrets (.env) | A/R | I | — | openssl rand, chmod 600 |
| Verify health, seeds, smoke tests | R | I | — | curl + browser + psql |
| Decision: SITA's preferred environment | C | — | A/R | Commercial agreement |
| Sign-off of Stage A cutover | A | C | I | Stakeholder review |
| Ship bundle + runbook to SITA | A/R | C | C | docker save tars + docs |
| Operate Staged B environment | C | C | R (or Hosi under service agreement) | Runbook |
| Operate Stage C AWS (if chosen) | C | A/R | I | CDK/Terraform + AWS |

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed.

## 4. Current State (Local Windows / Dev)

Dev machine (Windows, hosi)
   ├── Docker Desktop (dev compose: postgres, redis, backend, frontend)
   ├── Uvicorn on 127.0.0.1:8000 + Vite dev on 127.0.0.1:3000 (dual-stack ::)
   └── No persistent host / public URL / backups / monitoring

### 4.1 What exists in the repo today

| Asset | Purpose |
| --- | --- |
| infrastructure/docker-compose.remote.yml | The Stage A stack — pulls ghcr.io/…/sita-backend:latest + sita-frontend:latest, Postgres 16, Redis 7, nginx :80 |
| infrastructure/docker-compose.prod.yml | Production/compliance variant — replicas, workers (ingestion/processing/dispatch/analytics), resource limits, HTTPS nginx; the draft of the AWS compose |
| infrastructure/nginx/sita-http.conf | HTTP entrypoint for first deploy (no TLS dependency) |
| infrastructure/nginx/sita.conf | HTTPS-only TLS config (Stage B/prod) |
| infrastructure/scripts/init-db.sql, seed-hr-system.sql, seed-hr-system-branches.sql | Schema + HR seed mounted into Postgres first-boot (/docker-entrypoint-initdb.d/01…03) |
| infrastructure/scripts/deploy-remote.ps1 | Windows-side bootstrap (secondary; superseded) |
| infrastructure/scripts/deploy-remote-linux.sh | Linux (primary) bootstrap — one-shot deploy (details in §9) |
| infrastructure/scripts/backup.sh | PostgreSQL pg_basebackup, WAL archiving helper, PITR restore drill, backup verify |
| infrastructure/monitoring/prometheus.yml | Scrape config for backend /metrics, postgres-exporter (:9187), redis-exporter (:9121) |
| .github/workflows/ci.yml, publish-ghcr.yml | CI + publish images to GitHub Container Registry on main |
| backend/.env.example | Full reference of configuration keys (secrets + tuning knobs) |
| docs/ | System documentation, role-provisioning roadmap |

### 4.2 GHCR images (public, pullable without credentials)

docker pull ghcr.io/takawira-mazando/sita-backend:latest
docker pull ghcr.io/takawira-mazando/sita-frontend:latest

Verified public via docker manifest inspect on 19 Aug 2026. The publisher workflow tags latest on every merged main. For reproducible deployments, pin a specific digest/tag (git sha tag) once Stage A is signed off.

## 5. Target State (Stage A — Hosi Fourways Linux)

### 5.1 Confirmed host inventory (captured 19 Aug 2026)

| Attribute | Value |
| --- | --- |
| Hostname | unified |
| IP | 192.168.101.20 (LAN 192.168.101.0/24) |
| OS | Ubuntu 26.04 LTS (GNU/Linux 7.0.0-30-generic x86_64) |
| SSH user | uni |
| Access path | Via hosiai tailnet node (100.116.102.102) → ssh uni@192.168.101.20 (VPN / jump host required from hosi) |
| Disk | 97.87 GB used 11.4% — ample (~87 GB free) |
| Memory | ~1% used at inventory — plenty for the stack |
| Docker | To be installed by deploy-remote-linux.sh (script auto-installs if missing) |

### 5.2 Target topology

LAN users / VPN
   │ HTTP :80
   ▼
┌──────────────────────────────────────┐
│  HOSI FOURWAYS LINUX SERVER          │
│  hostname: unified (192.168.101.20)  │
│  Ubuntu 26.04 LTS, user: uni         │
│  • Docker Compose: sita stack        │
│  • backend    :8000 (internal)       │
│  • frontend   :80   (internal)       │
│  • postgres 16 + redis 7 (internal)  │
│  • nginx      :80   → frontend/API   │
│  • GHCR images pulled, no build      │
└──────────────────────────────────────┘

### 5.3 Compose service map (as expressed by docker-compose.remote.yml)

| Service | Image | Ports (host) | Healthcheck | Volume | Notes |
| --- | --- | --- | --- | --- | --- |
| postgres | postgres:16-alpine | none | pg_isready -U sita -d sita (10s/5s/5) | pgdata, pg_wal | POSTGRES_DB/USER=sita; seeds mounted 01/02/03; log rotation 10m×3 |
| redis | redis:7-alpine | none | redis-cli ping (10s/3s/3) | redis_data | --requirepass ${REDIS_PASSWORD} |
| backend | ghcr.io/takawira-mazando/sita-backend:latest | none | — | — | DATABASE_URL, REDIS_URL, JWT_SECRET (required), SEED_DEMO_USERS_ENABLED=false, bootstrap admin env; waits on postgres+redis healthy |
| frontend | ghcr.io/takawira-mazando/sita-frontend:latest | none | — | — | depends on backend |
| nginx | nginx:1.25-alpine | 80 → 80 | — | mounts sita-http.conf ro | sole public entrypoint; proxies frontend + /api |

### 5.4 Recommended sizing (start)

| Server | CPU | RAM | Disk | Notes |
| --- | --- | --- | --- | --- |
| Hosi Fourways Linux (unified) | 4+ vCPU | 8+ GB | 100 GB SSD | Compose stack + images + DB + backups (~package target) |
| Stage B (SITA on-prem equivalent) | 4+ vCPU | 8+ GB | 100 GB SSD | Same topology; scale to multi-worker docker-compose.prod.yml if load demands |
| Stage C (AWS, if Hosi-managed) | per-service Fargate/ASG | per-service | RDS allocated storage | See §17 |

## 6. Why Linux (Hosi Fourways) over Windows (AnyDesk box)

The current alternative — a Windows box reachable via AnyDesk (Administrator / eval licensing) — was evaluated and set aside. The deciding factor: Windows Server licensing on that box expires in < 30 days, which forces a re-license or re-build mid-flight.

| Factor | Linux (Hosi Fourways) | Windows Server (AnyDesk box) |
| --- | --- | --- |
| Licensing | Free (Ubuntu LTS); no expiry | Per-core/OS licensing; eval expires < 30 days → urgent renewal risk |
| Docker | Native engine, docker compose v2; 1:1 with our compose files | Docker Desktop or Windows containers; Windows containers need matching host build (kernel-version pinning) |
| Images | Pull GHCR Linux images directly | Linux images won't run without a Linux VM/WSL2 layer — extra moving parts |
| Ops tooling | deploy-remote-linux.sh, backup.sh, UFW, cron — battle-tested on Linux | PowerShell equivalents must be written; no equivalent to shell scripts |
| Footprint | ~300 MB images, low idle RAM | Heavier base image + WSL2/VM overhead |
| Remote access | SSH key-based (reachable via hosiai tailnet / VPN) | AnyDesk GUI only — not scriptable from CI/CD |
| Cost | None (existing Hosi asset) | License + renewal risk + potential CALs |
| Risk | Low | High (expiry deadline forces urgent remediation) |

Verdict: Linux at Hosi Fourways is the accessible, cost-effective, low-risk choice now. It also keeps the exact same compose topology that can later be shipped to SITA's environment or lifted into AWS — the Windows path would force a parallel, incompatible deployment model for zero benefit.

## 7. Deployment Principles

Image-driven, not build-driven — the server pulls GHCR images; it never compiles. The same images are what gets shipped.

Portable by construction — everything needed to run (compose files, nginx config, init SQL, .env template, runbook) is in the repo. Deployment = docker compose up on any Docker-capable host.

Fresh secrets everywhere — strong generated JWT_SECRET, DB_PASSWORD, REDIS_PASSWORD, bootstrap admin password; SEED_DEMO_USERS_ENABLED=false in production.

Server-side state is disposable — Postgres/Redis volumes live on the host, but backups are taken off-host.

Same topology, every host — the compose model is identical whether deployed at Hosi Fourways, in SITA's preferred environment, or on AWS. Only image tags / TLS / ingress differ. No re-architecture.

Keep a rollback path — the current dev stack stays intact until a stage is signed off.

VPN-gated access — Hosi LAN 192.168.101.0/24 is only reachable via VPN (per-request access provisioning). No public exposure during Stage A.

Reproducibility over re-provisioning — scripts and compose files are the source of truth; manual host edits are logged and, where possible, folded back into the script.

## 8. Prerequisites & Pre-flight Checklist (Stage A)

### 8.1 Access

| # | Prerequisite | Status | Owner |
| --- | --- | --- | --- |
| P1 | SSH path from hosi to 192.168.101.20 usable (via hosiai jump or VPN) | ✅ (jump works; VPN requested) | IT / Arezoo |
| P2 | Ability to run sudo as uni on unified | ⬜ confirm on first SSH | uni |
| P3 | Outbound HTTPS (443) from unified to github.com and ghcr.io | ⬜ verify curl -I https://ghcr.io | deploy script |
| P4 | UDP/offlines not required; no inbound ports beyond 80 needed | — | — |

### 8.2 Assets

| # | Prerequisite | Status | Notes |
| --- | --- | --- | --- |
| P5 | GHCR images public / pullable | ✅ verified 19 Aug | sita-backend:latest, sita-frontend:latest |
| P6 | deploy-remote-linux.sh committed to main | ✅ commit 732e6e2 | repo cloned on host |
| P7 | .env.template exists in bundle (no secrets) | ⬜ create in bundle phase | placeholders only |
| P8 | Seed SQL files present & valid | ✅ in repo | bad seed = init failures (see §13) |

### 8.3 Environment

| # | Prerequisite | Status | Notes |
| --- | --- | --- | --- |
| P9 | unified has ≥4 GB free RAM and ≥20 GB free disk | ✅ inventory | 87 GB free |
| P10 | No existing service on port 80 (nginx/Apache host install) | ⬜ check ss -ltnp before deploy | port 80 must be free |
| P11 | Host clock synchronised (TLS, backups, JWT) | ✅ standard Ubuntu | timedatectl if needed |
| P12 | VPN access for reviewer list (each person) | ⬜ in progress with IT | per individual |

## 9. Phased Execution Plan

### Phase 0 — Access & inventory ✅ (completed 19 Aug 2026)

What was done:

✅ Server reached via hosiai tailnet node: ssh uni@192.168.101.20; interactive SSH works.

✅ Host inventory captured (unified, Ubuntu 26.04 LTS, 97.87 GB disk, ample RAM, kernel 7.0.0-30).

✅ GHCR images confirmed public / pullable without auth.

✅ VPN access to 192.168.101.0/24 being provisioned per individual (request via Arezoo/IT); jump access via hosiai works today.

Decisions locked at Phase 0:

| Decision | Chosen |
| --- | --- |
| Public/LAN URL | http://192.168.101.20 (LAN, VPN-gated) |
| TLS | Deferred — HTTP for Stage A; add Let's Encrypt/internal CA after sign-off |
| Data | Fresh init + HR seed on first boot (no legacy data yet) |
| Access model | VPN-gated LAN only; no public exposure |

Exit criteria: inventory captured, images pullable, access path defined. ✅ MET.

### Phase 1 — Prepare host (unified) ✅ (automated by script)

The deploy-remote-linux.sh script performs this phase automatically when run as uni (with sudo). Steps performed, in order:

| # | Step | Command (inside script) | Failure handling |
| --- | --- | --- | --- |
| 1.1 | Install Docker if missing | apt install docker-ce docker-ce-cli containerd.io docker-compose-plugin from Docker's Ubuntu repo; add $USER to docker group; systemctl enable --now docker | set -euo pipefail — script halts on error with message |
| 1.2 | Fetch deployment assets | git clone --depth 1 repo to $DEPLOY_DIR/sita-platform (pulls --ff-only if present) | halts if clone fails (check P3/P4) |
| 1.3 | Generate .env with strong secrets | openssl rand -hex 32/64/20 for DB_PASSWORD/JWT_SECRET/BOOTSTRAP_ADMIN_PASSWORD; static values for email + SEED_DEMO_USERS_ENABLED=false; chmod 600 | preserves existing .env if already present (idempotent) |
| 1.4 | Print bootstrap admin password | sudo grep BOOTSTRAP_ADMIN_PASSWORD "$ENV_FILE" | output must be captured securely (§10) |
| 1.5 | Configure UFW | ufw allow OpenSSH, ufw allow 80/tcp, ufw --force enable | best-effort ( |
| 1.6 | Pull images | docker compose … pull | halts on failure |

Script prerequisites: run from a shell as uni with sudo rights; network egress to github.com + Docker's apt repo + ghcr.io.

Manual equivalents (if run by hand instead of the script):

sudo apt update && sudo apt upgrade -y
sudo mkdir -p /opt/sita/sita-platform
git clone --depth 1 https://github.com/takawira-mazando/sita-consolidated-security-reporting.git /opt/sita/sita-platform
cd /opt/sita/sita-platform/infrastructure
# write .env (see script for the openssl generation) then:
sudo ufw allow OpenSSH
sudo ufw allow 80/tcp
sudo ufw --force enable

Exit criteria: Docker present, repo cloned, .env generated (chmod 600), bootstrap password captured, UFW active.

### Phase 2 — Deploy the stack (Stage A) 🔄 (execution started)

Primary command (one-shot):

git clone --depth 1 https://github.com/takawira-mazando/sita-consolidated-security-reporting.git /opt/sita/sita-platform
sudo bash /opt/sita/sita-platform/infrastructure/scripts/deploy-remote-linux.sh

Expected outputs, step by step:

| Script output | Meaning |
| --- | --- |
| Docker found: … or Docker installed. Re-login required | Docker present or installed |
| Cloning repo… / Pulling latest… | assets fetched to /opt/sita/sita-platform |
| Generating .env with strong secrets… + Bootstrap admin password below | .env written; capture the password |
| Configuring UFW (SSH + 80)… | firewall rule set |
| Pulling images…, Starting stack… | images pulled; up -d |
| DEPLOY SUCCESS + UI/API/health lines (curl health OK) | ✅ deploy verified |
| Deploy started, health check failed… + log hint | backend unhealthy — go to troubleshooting §13 |

Manual equivalent:

cd /opt/sita/sita-platform/infrastructure
sudo docker compose -f docker-compose.remote.yml --env-file .env pull
sudo docker compose -f docker-compose.remote.yml --env-file .env up -d
sudo docker compose -f docker-compose.remote.yml --env-file .env ps

Validation checkpoint (must all pass):

| # | Check | Command (on unified) | Pass = |
| --- | --- | --- | --- |
| V1 | All containers up | docker compose … ps | 5 services Up, healthy where healthcheck set |
| V2 | Public summary API | curl -sf http://localhost/api/v1/public/summary | JSON with findings/assets |
| V3 | Demo accounts endpoint | curl -sf http://localhost/api/v1/auth/demo-accounts | 200 with demo account list |
| V4 | UI renders | browser http://192.168.101.20 | login page loads |
| V5 | Admin login | login with bootstrap admin | dashboard renders; tenant scope correct |
| V6 | HR schema seeded | docker compose … exec -T postgres psql -U sita -d sita -c '\dn' | hr schema present |
| V7 | HR rows present | docker compose … exec -T postgres psql -U sita -d sita -c 'SELECT count() FROM hr.employees;' | > 0 seeded rows |
| V8 | No demo users enabled | docker compose … exec -T postgres psql -U sita -d sita -c "SELECT count() FROM users WHERE is_demo=…;" (or backend env) | SEED_DEMO_USERS_ENABLED=false also visible in backend env |
| V9 | Host firewall | sudo ufw status | 80/tcp + OpenSSH allowed |

Exit criteria: V1–V9 pass. Record outputs into the deployment log.

### Phase 3 — Backup & observability baseline

Nightly Postgres backup on the host:

sudo mkdir -p /opt/sita/backups
sudo docker compose -f /opt/sita/sita-platform/infrastructure/docker-compose.remote.yml --env-file /opt/sita/sita-platform/infrastructure/.env \
  exec -T postgres pg_dump -U sita -Fc sita > /opt/sita/backups/sita_$(date +%F).dump

# cron (daily 01:15 SAST), run:
(crontab -u uni -l 2>/dev/null; echo '15 1 * * * sudo bash /opt/sita/sita-platform/infrastructure/scripts/backup.sh base') | crontab -u uni -

Off-host copy — sync the dump off the server (S3, NAS, or a second Hosi host). A backup that lives only on the dying host is not a backup.

PITR capability — infrastructure/scripts/backup.sh supports base (pg_basebackup), drill "<ts>" (restore-drill), verify. Schedule a drill monthly and record results.

Observability (optional in Stage A): enable Prometheus/Grafana from infrastructure/monitoring/ (scrape targets: backend :8000/metrics, postgres-exporter :9187, redis-exporter :9121) — do the same after sign-off.

Log rotation already baked into compose (10m × 3, json-file driver) — no action needed.

Exit criteria: one successful dump + off-host copy verified; backup.sh verify passes; cron entry present.

### Phase 4 — Cutover (Stage A live)

Point dev team / stakeholders at http://192.168.101.20 (VPN required).

Update README / docs "access" section with the LAN URL.

Keep local dev stack running as fallback until sign-off.

Announce cutover + window; record sign-off in the log.

Fix image tags: switch from latest to the signed-off commit-tagged images (sita-backend:<git-sha>, sita-frontend:<git-sha>) for reproducibility.

Exit criteria: signed-off; tags pinned; README updated.

### Phase 5 — Ship to SITA's preferred environment (Stage B — the customer deliverable)

The SITA platform is shipped to SITA as portable Docker containers. SITA chooses the environment; we hand over the same images and topology that ran at Stage A, plus a runbook.

#### 5.1 Shipping bundle

A self-contained package handed to SITA (or run remotely with their consent):

| Item | Contents |
| --- | --- |
| infrastructure/docker-compose.remote.yml | The runnable compose stack (backend, frontend, postgres, redis, nginx) |
| infrastructure/docker-compose.prod.yml | The production/compliance variant (replicas, workers, TLS, resource limits) |
| infrastructure/nginx/sita-http.conf + sita.conf | HTTP and HTTPS ingress configurations |
| infrastructure/scripts/init-db.sql, seed-hr-system.sql, seed-hr-system-branches.sql | Schema + HR seed (Postgres first-boot) |
| .env.template | Required secrets/configuration with placeholders (no real values) |
| GHCR images | ghcr.io/takawira-mazando/sita-backend:<sha>, sita-frontend:<sha> (public) — pinned, reproducible |
| DEPLOYMENT_RUNBOOK.md | Phase-by-phase install, smoke tests, backup/restore, rollback (§11 content packaged as its own doc) |
| openapi.json export + system documentation | For SITA's integration, security review, and audit |
| SBOM / digest manifest | For air-gapped verification (see P-check §10) |

Offline option: if SITA's environment is air-gapped from GitHub/GHCR, ship a bundle on media (USB/artefact); the images are saved to tar with docker save and loaded with docker load (§14.3).

#### 5.2 Deployment flow on SITA's environment

# On SITA's chosen host (Docker required)
# 1. Load images (online: pull; air-gapped: docker load from tar)
docker pull ghcr.io/takawira-mazando/sita-backend:latest
docker pull ghcr.io/takawira-mazando/sita-frontend:latest

# 2. Provision
mkdir -p /opt/sita && cp -r sita-bundle/* /opt/sita/
cd /opt/sita/infrastructure
cp .env.template .env && $EDITOR .env   # SITA supplies production secrets

# 3. Start
docker compose -f docker-compose.remote.yml --env-file .env up -d

# 4. Verify
curl -s http://localhost:80/api/v1/public/summary

#### 5.3 Environment-specific notes for SITA

| SITA's environment | Notes |
| --- | --- |
| On-prem / their own servers | Provide the shipping bundle + runbook; they run it, or we do a supported install with their credentials |
| Their cloud (any provider) | Same compose; ingress is the only provider-specific piece (LB/NSG/security group) |
| Air-gapped network | docker save/load image tars; no dependency on GHCR at runtime |
| Kubernetes-based | Compose can be converted (compose → k8s) — same images, no code change |

Hosi's role shifts from "the environment" to "the vendor of the containerized system": we ship, support, patch images, and provide documentation. Whether we also operate the environment depends on the agreement (see Stage C §16).

#### 5.4 Stage B acceptance checklist (run once per SITA env)

☐ docker compose ps → all services Up

☐ curl http://<host>/api/v1/public/summary → 200

☐ Login page renders; SSO (if configured) works

☐ HR seed verified (\dn, hr.employees count)

☐ Nightly backup cron + off-box copy configured

☐ TLS (if prod variant) valid; HSTS/CSP observed

☐ Stakeholder sign-off recorded

Exit criteria: bundle validated in a staged rehearsal (on a scratch host) before it leaves Hosi; acceptance checklist signed at SITA.

### Phase 6 — AWS, only as a Hosi-managed cloud service (Stage C — optional)

See §17 for the full Stage C treatment. Conditions to enter this phase:

SITA and Hosi agree Hosi operates the platform as a cloud-based managed service, and

Commercial agreement includes hosting, uptime (SLA), support, and ops ownership by Hosi.

Exit criteria: hosting agreement signed; AWS account + landing zone created; IaC scaffolded from docker-compose.prod.yml.

## 10. Secrets & Configuration Management

### 10.1 Variables in .env (as generated by deploy-remote-linux.sh)

| Variable | Value source | Sensitive | Notes |
| --- | --- | --- | --- |
| DB_PASSWORD | openssl rand -hex 32 | 🔒 | Postgres superuser for sita DB |
| REDIS_PASSWORD | openssl rand -hex 32 | 🔒 | Redis --requirepass |
| JWT_SECRET | openssl rand -hex 64 | 🔒 | Signed tokens; compose requires it (:?) |
| BOOTSTRAP_ADMIN_EMAIL | static admin@sita.local | — | change to a real mailbox at sign-off |
| BOOTSTRAP_ADMIN_PASSWORD | openssl rand -hex 20 | 🔒 | print once by script; rotate after first login |
| SEED_DEMO_USERS_ENABLED | false | — | locked off in prod |
| ENVIRONMENT | production | — | disables dev-only behaviours |

References: backend/.env.example lists the fuller configuration surface (AUTH0, SMTP, Teams, PagerDuty, worker tuning) for Stage B/C.

### 10.2 Rules

.env is never committed; it is .gitignored and chmod 600.

The script is idempotent: it regenerates only if .env is missing; existing .env is preserved.

BOOTSTRAP_ADMIN_PASSWORD is shown exactly once in the script output — capture it at deploy time.

After first admin login, rotate the bootstrap password and store under password manager, not in the repo.

Stage B: SITA supplies production secrets; .env.template ships with placeholders only.

Stage C: move secrets to AWS Secrets Manager / SSM Parameter Store (no secrets on disk) — see §17.

## 11. Operational Runbook (Day-2, Stage A)

All commands run on unified (ssh uni@192.168.101.20 via hosiai), in /opt/sita/sita-platform/infrastructure.

### 11.1 Status & health

# Stack status
sudo docker compose -f docker-compose.remote.yml --env-file .env ps

# Health endpoints
curl -s http://localhost:80/api/v1/public/summary

# Container health detail
sudo docker ps --format 'table {{.Names}}\t{{.Status}}'

### 11.2 Logs

# Follow backend logs
sudo docker compose -f docker-compose.remote.yml --env-file .env logs -f --tail 100 backend

# All services, last 200 lines
sudo docker compose -f docker-compose.remote.yml --env-file .env logs --tail 200

# nginx access/error (verify proxy works)
sudo docker compose -f docker-compose.remote.yml --env-file .env logs nginx

### 11.3 Redeploy after image update

# Pull the new GHCR tag then recreate changed containers
sudo docker compose -f docker-compose.remote.yml --env-file .env pull
sudo docker compose -f docker-compose.remote.yml --env-file .env up -d

For a clean recreate (schema/env changes), also --force-recreate; if postgres image/env changed, data must be migrated — never down -v without a fresh backup.

### 11.4 Backup & restore

# Backup (custom-format dump, compressible/restorable subset)
sudo mkdir -p /opt/sita/backups
sudo docker compose -f docker-compose.remote.yml --env-file .env exec -T postgres pg_dump -U sita -Fc sita \
  > /opt/sita/backups/sita_$(date +%F).dump

# Restore (disaster) — into a running postgres
sudo docker compose -f docker-compose.remote.yml --env-file .env exec -T postgres pg_restore -U sita -d sita \
  --clean --if-exists /opt/sita/backups/sita_YYYY-MM-DD.dump

# Full + WAL/PITR path (off-host capable)
sudo bash /opt/sita/sita-platform/infrastructure/scripts/backup.sh base     # full base
sudo bash /opt/sita/sita-platform/infrastructure/scripts/backup.sh drill "2026-08-20 03:00:00"  # test PITR
sudo bash /opt/sita/sita-platform/infrastructure/scripts/backup.sh verify   # verify latest set

### 11.5 Stop / start / teardown (careful)

# Stop (keep volumes)
sudo docker compose -f docker-compose.remote.yml --env-file .env stop

# Start again
sudo docker compose -f docker-compose.remote.yml --env-file .env start   # or: up -d

# Tear down containers+networks (KEEPS volumes)
sudo docker compose -f docker-compose.remote.yml --env-file .env down

# DESTRUCTIVE: also delete postgres/redis data volumes — ONLY after confirmed backup
sudo docker compose -f docker-compose.remote.yml --env-file .env down -v

### 11.6 Host maintenance

# Updates (Ubuntu security patches)
sudo apt update && sudo apt upgrade -y

# Disk space check (backups grow)
df -h /opt/sita

# Firewall state
sudo ufw status verbose

### 11.7 Escalation path

| Symptom | First response | Escalate to |
| --- | --- | --- |
| UI unreachable, API down | §13 troubleshoot; check docker/logs | Hosi Dev (SLA-owner) |
| Disk > 85% | prune old backups; docker system prune; check /opt/sita/backups | Hosi Ops |
| DB corruption / failed restore | stop services; restore from last good dump; keep dev up | Hosi Dev + backup owner |
| Security incident | disconnect from VPN; snapshot host; notify Hosi IT | Hosi IT / incident owner |

## 12. Verification & Acceptance Test Plan (Stage A)

### 12.1 Functional smoke (repeatable)

| Test | Steps | Expected |
| --- | --- | --- |
| API summary | curl -sf http://192.168.101.20/api/v1/public/summary | JSON blob; exit 0 |
| Login page | browser → http://192.168.101.20 | SPA loads; login form |
| Auth | login as bootstrap admin | dashboard renders; no console errors |
| HR data present | psql SELECT count() FROM hr.employees; | seeded count > 0 |
| Redis reachable | docker compose … exec redis redis-cli -a "$REDIS_PASSWORD" ping | PONG |
| Tenant scoping | create/switch tenants in UI | data isolation observed |

### 12.2 Non-functional checks

| Area | Check | Pass = |
| --- | --- | --- |
| Resource use | docker stats --no-stream at idle | memory within leaves per service |
| Restart resiliency | sudo systemctl restart docker then compose up -d | stack returns to healthy; volumes intact |
| Persistence | restart postgres; data still in hr.employees | data survives container recreate |
| Backup restore | restore last dump into scratch DB | row counts match |

### 12.3 Acceptance gate

Secretary of the sign-off on D0 (see §19 timeline) verifies each box, signs, and dates. Any V-check failure in §9 Phase 2 blocks cutover (§Phase 4) until resolved.

## 13. Troubleshooting Runbook

### 13.1 Deploy script health check failed

Symptom: script prints Deploy started, health check failed.

| # | Likely cause | Diagnose | Fix |
| --- | --- | --- | --- |
| A | Backend can't reach Postgres (secrets mismatch, postgres not healthy) | docker compose logs backend, docker compose ps postgres | confirm postgres healthy; .env DB_PASSWORD consistent between postgres + backend URL |
| B | Backend can't reach Redis | docker compose logs redis; test redis-cli -a $REDIS_PASSWORD ping | confirm REDIS_PASSWORD matches compose command |
| C | Port 80 taken by host nginx/Apache | sudo ss -ltnp \ | grep :80 |
| D | Image tags/Digest mismatch after GHCR push | docker compose pull again; inspect docker image ls | pull again or pin correct sha |
| E | DNS/egress blocked | curl -I https://ghcr.io | check P3/network/firewall |
| F | Seed SQL error on first init | docker compose logs postgres | fix seed file in repo; new volume (down -v only with backup) |

### 13.2 Services crash-looping

# What does the backend think?
sudo docker compose -f docker-compose.remote.yml --env-file .env logs --tail 200 backend
# Exit codes / restarts?
sudo docker ps -a

Common: missing env var (compose uses :?… which fails fast — that's a config error, not runtime), CPU/mem limits in prod variant too tight (docker stats), or DB schema drift.

### 13.3 UI loads but API calls fail

Check nginx proxy config (sita-http.conf): frontend routes /api/ → backend; confirm nginx resolves backend:8000.

curl http://localhost/api/v1/public/summary from host — if OK but browser fails, check VPN/route on the client.

### 13.4 Postgres will not start after host crash

Check docker compose logs postgres for missing pg_wal/permission issues; volume path pgdata present.

Recover from last dump (pg_restore) or PITR (backup.sh drill path).

Never run docker compose down -v before confirming a valid backup exists.

### 13.5 "Address already in use" for port 80 or 443

sudo ss -ltnp | grep -E ':(80|443)'; on unified a pre-existing web service would conflict — resolve before deploying.

### 13.6 Host full disk

df -h /opt/sita; prune old dumps (/opt/sita/backups, retention policy), docker system prune -af --volumes only when safe, then re-run backups.

## 14. Security Plan

### 14.1 Stage A security checklist

☑ Host reachable only via VPN/jump (hosiai); no public exposure during Stage A

☑ Strong secrets generated by deploy-remote-linux.sh (openssl rand); .env set to chmod 600

☐ UFW set by script: only SSH + 80 (verify with sudo ufw status)

☐ .env never committed; confirm git status clean on host (git -C /opt/sita/sita-platform status)

☐ SSH key-only auth (disable password) on unified — for uni, set up key and disable password

☑ SEED_DEMO_USERS_ENABLED=false in generated .env

☐ Bootstrap admin password captured securely from script output, then rotated after first login

☐ Nightly Postgres dump (backup.sh + cron) + off-host copy

☑ Docker log rotation (configured in compose: 10m x 3)

☐ Shipping bundle: no secrets in compose/template; .env.template uses placeholders only

☐ Air-gapped delivery: images verified via checksum/SBOM before docker load

☐ Backend container as non-root; no privileged containers; read-only FS where possible (image-level, verify on upstream images)

☐ SEED_DEMO_USERS_ENABLED=false re-confirmed before SITA bundle ships

### 14.2 Threat notes

| Threat | Mitigation |
| --- | --- |
| Public exposure of Stage A | VPN-gated LAN; UFW only 80/SSH; no port-forward |
| .env / secrets leak | never committed; chmod 600; rotated after first login; Secrets Manager in Stage C |
| Compromised image | pin digests at sign-off; SBOM/checksum on air-gapped load; GHCR is signed/build from CI |
| DB data exfiltration | VPN-only reachable ports; no PUBLIC bind of postgres/redis |
| Supply chain (GHCR) | registry is repo-coupled (publish-ghcr.yml); tags pinned post-sign-off |

### 14.3 Air-gapped delivery process (Stage B)

# On an internet-connected machine (e.g., a Hosi build box)
docker save ghcr.io/takawira-mazando/sita-backend:<sha> ghcr.io/takawira-mazando/sita-frontend:<sha> | gzip > sita-images.tar.gz
# Compute manifest hashes for the bundle manifest
sha256sum sita-images.tar.gz > SHA256SUMS

# On SITA's air-gapped host
sha256sum -c SHA256SUMS && docker load -i sita-images.tar.gz
docker compose -f docker-compose.remote.yml --env-file .env up -d

## 15. Backup, Restore & DR (Stage A)

### 15.1 Strategy summary

| Layer | Mechanism | Frequency | Retention | Restore target |
| --- | --- | --- | --- | --- |
| Logical DB (primary) | pg_dump -Fc dump + pg_basebackup (backup.sh base) | nightly cron | 14 dumps / 2 base sets | Same or scratch host |
| WAL / PITR | backup.sh archive (needs archive_command per server profile) | continuous | WAL dir policy | Point-in-time |
| Off-host | rsync/object store copy of /opt/sita/backups | nightly after dump | 30 d | DR host / S3 |

### 15.2 Restore procedure (disaster)

Confirm latest known-good dump + off-host copy (sha256sum match).

Recreate environment: clone repo, write .env (restore secrets from vault or regenerate w/ admin rebuild).

Start stack with empty pgdata (docker compose down -v is fine now — data comes from the dump).

pg_restore -U sita -d sita --clean --if-exists /opt/sita/backups/sita_<date>.dump (or PITR replay via backup.sh drill).

Verify V2–V7 smoke checks (§9 Phase 2).

Record RTO/RPO observed (target RTO ≤ 4 h, RPO ≤ 24 h for logical dump; PITR improves RPO if WAL shipped).

### 15.3 Backup verification schedule

| Cadence | Action |
| --- | --- |
| Daily | cron dump; confirm non-zero file + off-host copy |
| Weekly | backup.sh verify |
| Monthly | backup.sh drill "<timestamp>" PITR rehearsal; record time-to-restore |

## 16. Monitoring & Observability (Stage A baseline)

| Signal | Source | Action |
| --- | --- | --- |
| Stack health | docker compose ps / healthchecks | alert if not healthy |
| API liveness | curl /api/v1/public/summary every 5 min (cron/systemd timer) | page/email on failure |
| Backend metrics | /metrics (prom) | Prometheus + Grafana (opt-in) |
| Postgres exporter | :9187 (profile) | connection/space/WAL metrics |
| Redis exporter | :9121 (profile) | memory, evictions, hit-rate |
| Logs | json-file (10m×3) per container | docker compose logs; ship to Loki/ELK in later phase |
| Disk | df -h /opt/sita | alert > 85% |

Prometheus scrape config already provisioned in repo (infrastructure/monitoring/prometheus.yml); enabling the monitoring compose services is opt-in for Stage A and required before Stage B handover.

## 17. Stage C — AWS, only as a Hosi-Managed Cloud Service

AWS is not the default destination. The system is cloud-based and managed from AWS only if Hosi Technologies operates it from there. If Hosi runs SITA as a managed cloud service (Hosi operates the platform on behalf of SITA), AWS is the right long-term home. If SITA prefers to host it themselves, the same containers are shipped to their environment (Stage B) and AWS is out of scope.

### 17.1 Entry criteria

Hosting/commercial agreement in place (Hosi operates on SITA's behalf).

Agreed SLA, support model, cost model (Hosi bears/marks up managed service).

AWS account + billing under Hosi's control; af-south-1 (Cape Town) landing zone.

### 17.2 Target architecture

Internet
   ▼ HTTPS :443
┌──────────────────────────────────────────────┐
│ Application Load Balancer (ALB)              │
│   • TLS (ACM), WAF optional                  │
└──────────────┬───────────────────────────────┘
               ▼
┌──────────────────────────────────────────────┐
│ ECS Fargate (or EC2 ASG) — sita-backend ×N   │
│   • sita-frontend (nginx container)          │
│   • ingestion / processing / dispatch /      │
│     analytics workers (from GHCR images)     │
└──────────────┬───────────────────────────────┘
               ▼
┌──────────────────────────────────────────────┐
│ Amazon RDS PostgreSQL (Multi-AZ)             │
│   • automated backups + PITR                 │
│   • RDS Proxy (optional pooling)             │
└──────────────────────────────────────────────┘
   + ElastiCache Redis (HA)                    │
   + S3 (dumps, exports, AG attestations)      │
   + Secrets Manager / SSM Parameter Store     │
   + CloudWatch (metrics, logs, alarms)        │
   + Route 53 + ACM (DNS/TLS)                  │
   + ECR mirror of GHCR images                 │

### 17.3 Lift-and-shift mapping (compose → AWS)

| Hosi Linux / shipped compose | AWS (managed by Hosi) | Change |
| --- | --- | --- |
| postgres container | RDS PostgreSQL Multi-AZ | Managed HA + backups |
| redis container | ElastiCache Redis | Managed, multi-AZ optional |
| backend/frontend/workers | ECS Fargate tasks/services | deploy.replicas semantics from docker-compose.prod.yml map 1:1 to ECS service count |
| nginx :80 | ALB + ACM TLS | TLS handled by load balancer |
| .env on host | Secrets Manager / SSM | No secrets on disk |
| host pg_dump cron | RDS automated snapshots + PITR | No custom cron needed |
| sita.conf HTTPS-only | ALB TLS | CSP/HSTS preserved at LB layer |

The existing docker-compose.prod.yml (which already expresses replicas, healthchecks, resource limits, workers) is the draft of the AWS compose — run it through Compose→ECS conversion, or transcribe services into CDK/Terraform.

### 17.4 Why AWS (Stage C) only when Hosi operates it

| Need | SITA's environment (Stage B) | AWS managed by Hosi (Stage C) |
| --- | --- | --- |
| Ownership | SITA runs it (their ops) | Hosi operates on SITA's behalf |
| Uptime/HA | Depends on SITA's host | Multi-AZ ALB+RDS; autoscaling |
| Scaling | Manual; host-bound | Elastic (Fargate/ASG) |
| Backups/DR | SITA's responsibility (runbook) | RDS PITR + snapshots; S3 versioning |
| Compliance attestation | SITA's environment, their audit | Managed services + audit logs + regions |
| Ops burden | SITA (or Hosi-supported install) | Hosi-managed operations |
| Cost | SITA bears hosting cost | Hosi bears/marks up managed service |

**Staging logic:** Stage A (Hosi Fourways) proves the containerized platform works. Stage B ships those same containers to SITA's environment — the actual deliverable. Stage C (AWS) applies **only** if Hosi Technologies takes on operating the system as a cloud-based managed service; then AWS provides the scale, HA, DR, and auditability Hosi needs to run it well.

### 17.5 AWS rollout milestones (if Stage C engaged)

| # | Milestone | Output |
| --- | --- | --- |
| C1 | Landing zone (account, org, billing) | af-south-1 VPC (3 AZ) + subnets/NAT |
| C2 | Data plane | RDS Postgres Multi-AZ + ElastiCache; import Stage A data |
| C3 | App plane | ECR mirror of GHCR; Fargate services from prod compose; ALB + ACM cert |
| C4 | Config & secrets | Secrets Manager / SSM; parameter validation (:? semantics preserved) |
| C5 | Observability | CloudWatch dashboards/alarms; log groups |
| C6 | DR | RDS PITR test; S3 versioning; cross-region snapshot choice |
| C7 | Handover | runbook for Hosi Ops; cost/billing review |

## 18. Rollback Plan

### 18.1 Stage A

If the Hosi Linux deployment fails after cutover:

Point stakeholders back to the local dev environment (http://localhost:3000) for continuity.

Fix forward on the host (logs, env, nginx) — the compose image-driven model makes re-deploy fast:

cd /opt/sita/sita-platform/infrastructure
docker compose -f docker-compose.remote.yml --env-file .env pull && docker compose -f docker-compose.remote.yml --env-file .env up -d

If the host itself is unusable, rebuild on a fresh Hosi Linux VM from the same compose + .env (data loss limited to Postgres volume; restore from backup §15.2).

Stage B (SITA) is never blocked by Stage A state — the same GHCR images and compose are shipped to SITA's environment regardless.

Stage C (AWS, if Hosi operates it) restores from the same GHCR images + RDS import; independent of earlier stages.

Rollback for a Stage B (SITA) deployment is defined in the runbook shipped with the bundle: SITA reverts to their previous environment or to a known-good image tag.

### 18.2 Tag pinning for rollback

Before any redeploy, record current image digests: docker inspect --format '{{.Image}}' the running containers.

Keep the previous known-good tag available in GHCR (publisher keeps history); never untag signed-off images.

If latest regresses, rollback = docker compose … pull of previous :<sha> and up -d.

## 19. Risk Register

| # | Risk | Likelihood | Impact | Mitigation / Contingency | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | VPN to 192.168.101.0/24 not provisioned in time | Med | High (blocks Phase 2) | Use hosiai jump today; escalate IT/Arezoo; schedule on-site session | Hosi IT |
| R2 | Port 80 conflict on unified | Low | Med | Pre-check ss -ltnp; shift port 8080 temporarily | Hosi Dev |
| R3 | GHCR pull failure on host (egress/FW) | Low | Med | Test curl -I https://ghcr.io; use mirrored registry/offline tar | Hosi Dev |
| R4 | Seed SQL error on first boot | Low | Med | Logs: docker compose logs postgres; fix + boot with fresh volume (with backup) | Hosi Dev |
| R5 | Secrets leak (.env, bootstrap pw) | Low | High | 600 perms; not committed; rotate post first login; capture pw at deploy | Hosi Dev |
| R6 | Host disk fills with backups | Med | Med | Retention policy; off-host copy; df alert > 85% | Hosi Ops |
| R7 | Image latest drift after future pushes | Med | Med | Pin <sha> at sign-off; keep previous tag | Hosi Dev |
| R8 | Windows eval license expiry presses for another path | — | — | Already excluded; Linux verdict locked | — |
| R9 | SITA prefers a different environment than planned | Med | Low | Stage B is environment-agnostic (container deliverable) | Hosi + SITA |
| R10 | No off-host backup during first weeks | Med | High | Stand up rsync/S3 copy D0+1; treat host as single point until then | Hosi Ops |

Acceptance: residual risk after mitigations reviewed at D0 sign-off; R1 is the only open blocker.

## 20. Detailed Timeline

| Day | Activity | Owner | Status |
| --- | --- | --- | --- |
| D−3 | VPN access request to IT for 192.168.101.0/24 (per individual) | Hosi IT (Arezoo) | ✅ requested |
| D−2 | Confirm SSH + host inventory on unified; GHCR pullability | Hosi Dev | ✅ done (19 Aug) |
| D−1 | Deploy stack from GHCR images; verify seeds + health (Phase 2) | Hosi Dev | 🔄 executing (blocked on R1) |
| D0 | Smoke test UI/API (V1–V9); stakeholder sign-off | Hosi Dev + stakeholder | ⬜ next |
| D+1 | Nightly backup cron verified; off-host copy stood up (R10) | Hosi Ops | ⬜ |
| D+1…D+7 | Hypercare; monitoring baseline (Prometheus optional); UFW/SSH-key hardening | Hosi Dev | ⬜ |
| D+8…D+30 | Assemble shipping bundle + runbook; Stage B rehearsal on scratch host; agree SITA's environment | Hosi Dev + SITA | ⬜ |
| D+30+ | Deploy at SITA (Stage B) and acceptance (§5.4) — and only if Hosi operates the cloud: AWS kickoff (Stage C) | Hosi + SITA | ⬜ |

## 21. Open Decisions & Next Actions

| # | Item | Decision | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Host (Stage A) | unified — 192.168.101.20, user uni, Ubuntu 26.04 | ✅ resolved |  |
| 2 | LAN URL | http://192.168.101.20 | ✅ resolved |  |
| 3 | TLS on Stage A | Deferred (HTTP first) | ✅ resolved |  |
| 4 | Access | VPN-gated LAN; jump via hosiai tailnet | ✅ resolved |  |
| 5 | Data | Fresh seed + HR system | ✅ resolved |  |
| 6 | VPN access to 192.168.101.0/24 | ⬜ provisioned per individual | Hosi IT | open (blocks D−1) |
| 7 | SITA's preferred environment (on-prem / their cloud / third-party) | ⬜ to be agreed | Hosi + SITA | open |
| 8 | Delivery model (Hosi-supported install vs SITA-run vs Hosi-managed cloud) | ⬜ to be agreed | Hosi + SITA | open |
| 9 | Air-gapped delivery (media) vs online pull | ⬜ depends on SITA network | SITA | open |
| 10 | AWS only if Hosi operates it — landing zone (account, region af-south-1, VPC), IaC tool | ⬜ conditional on Stage C | Hosi | open |
| 11 | Bootstrap admin email (currently admin@sita.local) | ⬜ set to real mailbox at sign-off | Hosi Dev | open |
| 12 | Sign-off owner + cutover date | ⬜ | stakeholder | open |

## 22. Summary

|  | Local dev (today) | Hosi Fourways Linux (Stage A) | SITA's environment (Stage B — the deliverable) | AWS managed by Hosi (Stage C — conditional) |
| --- | --- | --- | --- | --- |
| Host | Windows dev box | Existing Hosi Linux server | SITA's chosen environment | AWS managed (RDS/ECS/ALB) |
| Images | Build in Docker Desktop | Pull GHCR images | Same GHCR images (or offline tar) | Same GHCR → ECR |
| Cost | n/a | Free (existing asset) | SITA bears hosting cost | Hosi bears/marks up managed service |
| Licensing | — | None (Ubuntu LTS) | Per SITA's host | None (AWS-managed) |
| Accessibility | Local only | VPN-gated LAN | SITA's network | Public HTTPS |
| HA/DR | None | Host-level backups | Per SITA's environment + runbook | Multi-AZ, PITR, autoscale |
| Fit | Dev | Now — cost-effective, accessible | The customer deliverable — shipped to SITA | Only if Hosi runs the cloud — scale/HA/audit |

Recommendation: deploy now to the Hosi Fourways Linux server from prebuilt GHCR images (Stage A) as the working reference. Execution is underway — host unified (192.168.101.20, user uni) is inventoried and the deploy-remote-linux.sh one-shot script is ready to run. The only open blocker is VPN access to 192.168.101.0/24 (§21#6); until then, the deploy can proceed via the hosiai jump node with interactive credentials. The real deliverable is portable Docker containers shipped to SITA's preferred environment (Stage B) with compose files, images, .env.template, and a runbook. AWS (Stage C) is included only if Hosi Technologies operates the system as a cloud-based managed service; otherwise it is out of scope and SITA's own environment is the deployment target. The Windows/AnyDesk option is excluded because its evaluation license expires in < 30 days, forcing a high-risk mid-flight re-license for no architectural benefit.

## 23. Change Log

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 19 Aug 2026 | Initial deployment strategy (Hosi Fourways → AWS) |
| 1.1 | 19 Aug 2026 | Reframed — ship to SITA (Stage B); AWS only if Hosi-managed |
| 1.2 | 19 Aug 2026 | Finalized with confirmed host, execution status, decisions |
| 2.0 | 19 Aug 2026 | Enriched: RACI, prerequisites, per-step expected outputs & validation checkpoints, troubleshooting runbook, secrets mgmt, day-2 runbook, acceptance tests, backup/DR procedures, risk register, AWS milestone plan |

Generated from docs/DEPLOYMENT_PLAN.md — SITA Consolidated Security Reporting · Hosi Technologies